## Slide 2: APPLY YOUR KNOWLEDGE CASE
The IT director opened the department staff meeting today by saying, “I’ve got some good news and some bad news. The good news is that management approved the payroll system project this morning. The new system will reduce clerical time and errors, improve morale in the payroll department, and avoid possible fines and penalties for noncompliance.
The bad news is that the system must be installed by January 1st in order to meet new federal reporting rules, all expenses from now on must be approved in advance, the system should have a modular design if possible, and the vice president of finance would like to announce the new system in a year-end report if it is ready by mid-December.”

## Slide 3: PROJECT SCOPE
Project Scope – Organizing and documenting detailed project goals, tasks, cost and deadlines, and deliverables.
  Defines needs to complete the project and the project objectives.
Reason why it’s important:
  Defines the project outcome
  Define where project can be used
The scope of the payroll project would eliminate errors and allow the switch to be swift. Employees will have time to get used to the new system.

## Slide 4: CONSTRAINTS AND THEIR CHARACTERISTICS
Present vs Future:
  Is the constraint something that must be met as soon as the system is developed or modified, or is the constraint necessary at some future time.
Internal Versus External:
  Is the constraint due to a requirement within the organization, or does some external force, such as government regulation, impose it.
Mandatory Versus Desirable:
  Is the constraint mandatory? Is it absolutely essential to meet the constraint, or is it merely desirable?

## Slide 5: What questions would you ask to determine the feasibility of this project?
Operational: A proposed system will be used effectively after it has been developed.
Will it be easy to learn and use?
Economic: The projected benefits of the proposed system outweighs the estimated costs.
Will benefits exceed cost?
Technical: The technical resources needed to develop, purchase, install, or operate the system.
Do we have the tech resources?
Schedule: A project can be implemented in an acceptable time frame.
Can we do it time?

## Slide 6: GIVEN THE TIME CONSTRAINTS, COULD YOU SHORTEN ANY OF THE TYPICAL STEPS IN THE PRELIMINARY INVESTIGATION? WHICH ONES?
I would not shorten any steps in the preliminary investigation because it will speed up the process of installing this new payroll system without reassuring the company that this system will be adequate.
By doing so will eliminate the importance of looking into every detail within this new system that may be beneficial or harmful to our managers, users, or shareholders.
If we must shorten the preliminary investigation I choose the following:
  I would have shortened Project Scope and Constraints. Time was already mentioned, so we know we can shorten step 2 since time is our main constraint. The scope was the benefits the system provides such as reduced time and error, improved moral in payroll department, and avoidance of fines and penalties.
  Evaluating Feasibility is another step I would possibly not bother with. The director already given us the deadline and time that the vice president of finance expects us to finish installation thus eliminating scheduled feasibility. Step 5 can be shortened due to majority of feasibility being completed.